KOREA GLOW

BEAUTY LEARNING WORLD

SOURCE RECONCILIATION
MASTER REGISTER

Version 1.0  •  Controlled Governance Document  •  13 September 2026

| Field | Value |
| --- | --- |
| Document ID | KG-BLW-SRMR-001 |
| Status | DECISION-READY BASELINE |
| Purpose | Resolve source hierarchy, contradictions, schema gaps, data-integrity risks and approval gates before development. |
| Canonical principle | Higher-level approved sources prevail; unresolved conflicts remain OPEN until explicitly decided. |
| Development status | NOT READY FOR DEVELOPMENT |
| North Star | Learn Beauty. Know Yourself. Choose Better. |

# 1. Executive Summary

The project has a strong product, learning, AI, safety and ecosystem foundation. The immediate constraint is source and data-contract integrity, not lack of product vision. This register records observed conditions and identifies what must be decided before engineering consumes the sources as canonical.

| Area | Assessment | Gate |
| --- | --- | --- |
| Product vision | Strong / coherent | GREEN |
| Learning architecture | Strong | GREEN |
| AI Tutor | Strong; grounding + coaching + safety | GREEN / controlled |
| Master DB | Structured but requires reconciliation | AMBER |
| Curriculum taxonomy | 58 vs current DB count requires reconciliation | RED |
| Relationships | Known unresolved references | RED |
| Evidence / ingredients | Approval state incomplete | RED |
| Product master | Current file is template-oriented | RED |
| Safety market pack | Open | RED |
| MVP UX/content | Open | RED |

# 2. Canonical Source Hierarchy

| Priority | Source | Authority |
| --- | --- | --- |
| 1 | Product Charter / Experience Vision | Product mission, North Star, non-negotiable principles |
| 2 | Beauty Curriculum & Knowledge Tree | Learning hierarchy, curriculum and mastery |
| 3 | Beauty Knowledge Master Database | Structured entities, IDs, relations, evidence and content backbone |
| 4 | Beauty AI Tutor Constitution | AI behavior, grounding, safety, tutoring and implementation policy |
| Context | MASTER CONTEXT v1.0 | Current project context and decision register; does not replace the four sources |
| Execution | SKIN QUEST 2.0 Blueprint | Acquisition bridge, existing asset strategy and experience execution |

Governance rule: MASTER CONTEXT explicitly says it is an integration/context layer and that higher official sources prevail. It also states the project is NOT READY FOR DEVELOPMENT until Source Audit → Reconciliation → Approval → Development Specification is completed.

# 3. Confirmed Cross-Source Principles

Education comes before Commerce; commerce must not manufacture educational need.

Beauty Intelligence is the product outcome: users should understand, compare, decide and act more wisely.

AI should coach thinking and increase agency, not optimize dependence or screen time.

Default learning pattern: ASK → THINK → HINT → TRY → FEEDBACK → REFLECT → MASTER.

Medical diagnosis/treatment is outside the product role; safety escalation takes priority when risk is significant.

Evidence, product information, opinion and marketing claims must be distinguished.

Personalization must not create fixed identity labels.

Mastery requires Accuracy + Independence + Transfer + Retention.

SKIN QUEST and Beauty Learning World are related but independently managed.

Learning and commerce metrics may connect analytically but should retain separate purposes.

# 4. Master Reconciliation Register

| ID | Issue | Observed condition | Status | Required action |
| --- | --- | --- | --- | --- |
| SR-001 | 58 vs 92 Strands | Curriculum states 12 Domains / 58 Strands; DB has a different Strand count. | OPEN / CRITICAL | Reconcile taxonomy; do not choose a number by assumption. |
| SR-002 | Concept entity | Curriculum requires Concept; DB Schema Dictionary does not list Concept. | OPEN / CRITICAL | Decide first-class entity vs controlled field/relationship. |
| SR-003 | Scenario entity | Curriculum defines Scenario with context, choices, reasoning and safe_boundary; DB Schema Dictionary does not list it. | OPEN / CRITICAL | Decide first-class entity vs another governed structure. |
| SR-004 | Quest → Node | QST-006 references KN-D05-02-003; current Node ID set does not contain it. | BLOCKER | Trace lineage before create/rename/delete. |
| SR-005 | Quest → Node | QST-011 references KN-D06-08-003 and KN-D06-08-004; current Node ID set does not contain them. | BLOCKER | Trace lineage before create/rename/delete. |
| SR-006 | Quest → Node | QST-012 references KN-D06-09-003; current Node ID set does not contain it. | BLOCKER | Trace lineage before create/rename/delete. |
| SR-007 | Routine → Node | RUT-001 references KN-D04-02-003; current Node ID set does not contain it. | BLOCKER | Trace lineage before routine implementation. |
| SR-008 | Strand code anomalies | Current DB contains D06-10 code 6.1 and D07-10 code 7.1 in their respective records. | OPEN | Confirm semantics of Strand_Code before correction. |
| SR-009 | Knowledge approval | DB records and evidence statuses include Draft / To Review; existence is not approval. | BLOCKER | Implement evidence + safety approval gate. |
| SR-010 | Ingredient approval | Ingredient records are seed/verify-oriented and Draft in current data. | BLOCKER | Verify and approve MVP ingredient records. |
| SR-011 | Product Master | 16_PRODUCTS contains template-oriented records in the current file. | BLOCKER | Populate verified product master before recommendations. |
| SR-012 | AI Rule reconciliation | DB AI Rules contain mixed Approved/Draft status while Constitution is broader. | OPEN | Map rules to Constitution; define hard vs soft policy. |
| SR-013 | Mastery protocol | Core mastery rule is defined, but implementation needs assessment sampling/scheduling details. | OPEN | Operationalize without changing the approved definition. |
| SR-014 | Safety market pack | Market-specific safety thresholds/wording remain open. | BLOCKER | Create and approve launch-market safety pack. |
| SR-015 | MVP content cut | Exact approved MVP nodes/atoms/quests remain open. | OPEN | Select evidence-backed MVP slice. |
| SR-016 | UX prototype gate | Prototype approval remains open. | OPEN | Validate first-time, learning, AI, safety and commerce separation. |
| SR-017 | Launch market | Initial launch market remains open in MASTER CONTEXT. | OPEN | Approve market + localization/regulatory pack. |
| SR-018 | Expert/user validation | User, expert and willingness-to-pay validation remain open. | OPEN | Validate before scale/pricing lock. |
| SR-019 | Canonical Product Charter | MASTER CONTEXT records Product Charter duplication as an open issue. | OPEN | Designate one official master and archive/label duplicates. |

# 5. Master Database Audit

The current Master Database Schema Dictionary defines Domain, Strand, KnowledgeNode, Skill, Ingredient, Concern, Product Category, Routine, Quest, AI Rule, Evidence, Product, Relations, Mastery and Content Atom. It defines KnowledgeNode as atomic teachable knowledge / AI retrieval SSOT and Product as the actual product master.

| Sheet | Current row count | Governance meaning |
| --- | --- | --- |
| 01_DOMAINS | 12 | Curriculum domains |
| 02_STRANDS | 92 | Current DB taxonomy; must be reconciled with curriculum |
| 03_KNOWLEDGE_NODES | 212 | Atomic teachable knowledge |
| 04_SKILLS | 12 | Cross-domain abilities measured for mastery |
| 06_INGREDIENTS | 40 | Ingredient literacy records; approval required |
| 11_QUESTS | 25 | Game-learning mission templates |
| 13_AI_RULES | 20 | Policy seed set with mixed status |
| 14_EVIDENCE | 10 | Source registry / traceability |
| 16_PRODUCTS | 10 | Current product master is template-oriented |
| 19_MASTERY_RULES | 6 | Mastery evidence criteria |
| 21_CONTENT_ATOMS | 20 | Reusable learning assets |

# 5.1 Known unresolved references

| Reference | ID | Observed use | Action |
| --- | --- | --- | --- |
| QUEST_TO_NODE | KN-D05-02-003 | QST-006 supporting node | Trace |
| QUEST_TO_NODE | KN-D06-08-003 | QST-011 supporting node | Trace |
| QUEST_TO_NODE | KN-D06-08-004 | QST-011 supporting node | Trace |
| QUEST_TO_NODE | KN-D06-09-003 | QST-012 supporting node | Trace |
| NODE_ROUTINE_MAP | KN-D04-02-003 | RUT-001 primary node | Trace |

These are integrity observations, not mutation instructions. No record should be deleted, created, merged or renamed until lineage is confirmed.

# 6. Curriculum Reconciliation

Canonical learning hierarchy: Domain → Strand → Concept → Knowledge Node → Skill → Scenario/Application → Mastery Evidence.

Learning progression: Knowledge → Understanding → Skill → Decision → Transfer.

Curriculum defines Scenario with scenario_id, context, choices, reasoning and safe_boundary.

The current DB Schema Dictionary does not list Concept or Scenario as first-class entities.

Curriculum states 12 Domains / 58 Strands; the current DB has a different Strand count.

| Decision | Questions to resolve | Prohibited shortcut |
| --- | --- | --- |
| Strand set | Is 58 canonical, is the DB count an expanded/sub-strand/legacy layer, or does the curriculum need update? | Do not silently delete or renumber records. |
| Concept | Entity or governed field/relationship? | Do not leave critical concept identity as uncontrolled free text. |
| Scenario | Entity or governed content/quest structure? | Do not make scenario logic depend only on UI screens. |

# 7. Evidence, AI and Safety Governance

| Evidence tier | Purpose | Governance |
| --- | --- | --- |
| A — Official / Regulatory | Safety, regulation, definitions, core facts | Highest authority for applicable claims |
| B — Scientific / Professional | Ingredient and skin technical explanation | Use with scope/uncertainty |
| C — Brand / Product Documentation | Product-specific information | Use for product facts, not general science |
| D — Community / Trend | Trends and user experience | Never present as A–C factual evidence |

AI Constitution requirements include: use the Master DB as curriculum source of truth; ground factual claims in approved evidence; never fabricate missing entities; let learners think when appropriate; distinguish evidence/product/opinion/marketing claims; escalate safety; separate education from commerce; avoid fear/shame; and increase user autonomy.

| Approval stage | Gate | Output |
| --- | --- | --- |
| 1 Seed | Candidate source/entity | Draft |
| 2 Verify | Evidence + claim scope | Review |
| 3 Safety | Boundary / escalation / prohibited claims | Review |
| 4 Localization | Market/language/regulation context | Review |
| 5 Approve | Mandatory gates passed | Approved |
| 6 Monitor | New evidence/conflict/regulation | Review / Archived / Approved |

Pipeline status: PROPOSED FOR APPROVAL. It is derived from current governance principles and must not be treated as a new canonical policy until explicitly approved.

# 8. Product & Commerce Readiness

| Layer | Requirement | Current assessment |
| --- | --- | --- |
| Identity | Stable Product_ID, brand, product name, category | Schema exists |
| Product facts | Verified ingredients, claims, instructions, market/source | Incomplete in current DB |
| Learning links | Product ↔ Ingredient / Category / KnowledgeNode | Requires validation |
| Commercial layer | Market, price, availability, inventory, disclosure | Not a complete launch master |
| Recommendation | Intent + context + evidence + safety + transparency | Policy exists; data gate incomplete |

Commerce must remain downstream of education and trust. The current Product sheet cannot yet be treated as a complete verified recommendation catalog.

# 9. SKIN QUEST 2.0 Reconciliation

| Asset | Blueprint direction | Gate |
| --- | --- | --- |
| Mobile-first SPA / screen state | KEEP + REFACTOR | Forensic audit |
| Multilingual i18n | KEEP + EXTEND | Locale architecture |
| Voice / speech | KEEP + UPGRADE | UX/accessibility validation |
| Event tracking | KEEP + UPGRADE | Learning vs commerce event taxonomy |
| WhatsApp bridge | KEEP + HARDEN | Privacy/data-minimization review |
| Recommendation engine | ADAPT | Verified Product Master + eligibility |
| Skin type questions | REBUILD | Observation-based / non-diagnostic |
| Concern flow | REBUILD | Structured Concern Map |
| Ingredient content | REBUILD | Evidence-backed learning |
| Hard-coded claims | RETIRE / REVIEW | Governed evidence/content layer |

The Blueprint positions SKIN QUEST 2.0 as an acquisition/education/CRM bridge and specifies Blueprint → validated prototype → code.

# 10. Pre-Development Gate

| Gate | Requirement | Pass condition | Status |
| --- | --- | --- | --- |
| G-01 | Canonical source hierarchy | Source authority is explicit | OPEN |
| G-02 | Strand reconciliation | Canonical taxonomy + mapping frozen | OPEN |
| G-03 | Schema contract | Concept/Scenario and all core entities decided | OPEN |
| G-04 | Relationship integrity | No unresolved production references | OPEN |
| G-05 | Evidence gate | MVP knowledge/content has approved evidence | OPEN |
| G-06 | Ingredient gate | MVP ingredients verified | OPEN |
| G-07 | Product gate | MVP products verified | OPEN |
| G-08 | AI policy map | Constitution ↔ DB rules reconciled | OPEN |
| G-09 | Safety market pack | Launch-market safety rules approved | OPEN |
| G-10 | MVP content cut | Approved nodes/atoms/quests selected | OPEN |
| G-11 | UX prototype | First-time and learning flows validated | OPEN |
| G-12 | Expert/user validation | Learning, usability and value validated | OPEN |

# 11. Decision Register

| Class | Current examples | Treatment |
| --- | --- | --- |
| CONFIRMED | North Star; Education-first; 12 Domains; learning progression; mastery model; AI grounding; safety boundary; separated commerce | Current design constraints |
| DECISION | BLW independent from SKIN QUEST; selective shared technology; KEEP/ADAPT/REBUILD/RETIRE; MVP pillars | Implementation direction |
| HYPOTHESIS | US$100k/month long-term target; pricing/ARPU; retention/conversion assumptions | Validate; not requirements |
| IDEA | Beauty Mirror; Seasonal Events; Co-op Challenges; Avatar/Room; Trend Observatory; B2B; Partner APIs | Do not build without prioritization |
| OPEN QUESTION | Strands; evidence workflow; safety thresholds; MVP content; UX gate; market; validation | Requires explicit decision |
| REJECTED / PROHIBITED | Diagnosis; fabricated claims; fear/shame marketing; fixed identity; commerce-created need; pay-to-win learning | Must not enter implementation |

# 12. Reconciliation Operating Procedure

| Step | Procedure |
| --- | --- |
| 1 Detect | Identify conflict, gap, duplicate, missing reference or unapproved fact. |
| 2 Capture | Record source, version, entity/ID and exact observed condition. |
| 3 Classify | CONFIRMED / DECISION / HYPOTHESIS / IDEA / OPEN QUESTION / REJECTED. |
| 4 Impact-map | Map curriculum, data, AI, UX, game, safety, commerce and analytics effects. |
| 5 Decide | Obtain explicit owner decision for OPEN items. |
| 6 Amend | Update the appropriate canonical source and version. |
| 7 Validate | Re-run schema, relationship, evidence, safety and UX checks. |
| 8 Freeze | Create controlled version before engineering consumes the change. |

# 13. Next Work Package

| Priority | Work package | Deliverable |
| --- | --- | --- |
| P0 | Strand Reconciliation | Canonical Strand map + legacy/migration policy |
| P0 | Schema Reconciliation | Concept/Scenario decision + final Schema Dictionary |
| P0 | Relationship Audit | Clean Node/Quest/Routine relation matrix |
| P0 | Evidence & Approval Gate | Approved MVP knowledge/evidence matrix |
| P0 | AI Policy Reconciliation | Constitution ↔ DB AI Rule map |
| P0 | Safety Market Pack | Approved market-specific safety rules |
| P1 | Product Master | Verified MVP product dataset |
| P1 | MVP Content Cut | Approved nodes/atoms/quests |
| P1 | UX Prototype Gate | Validated first-time/learning/recommendation flow |
| P2 | SKIN QUEST 30-Screen Forensic Audit | Screen-by-screen KEEP/ADAPT/REBUILD/RETIRE specification |
| P2 | Development Specification | Technical contracts after reconciliation gates pass |

# Appendix A — Source File Register

| Source | Version | Role |
| --- | --- | --- |
| KOREA_GLOW_Beauty_Learning_World_Concept_v0.1.docx | Concept v0.1 | Product Charter / Experience Vision |
| KOREA_GLOW_Beauty_Curriculum_Knowledge_Tree_v1.0.docx | v1.0 | Curriculum authority |
| KOREA_GLOW_Beauty_Knowledge_Master_Database_v1.0.xlsx | v1.0 | Structured knowledge/data backbone |
| KOREA_GLOW_Beauty_AI_Tutor_Constitution_Prompt_Architecture_v1.0.docx | v1.0 | AI governance / implementation contract |
| KOREA_GLOW_Beauty_Learning_World_MASTER_CONTEXT_v1.0.docx | v1.0 | Current context / decision register |
| KOREA_GLOW_SKIN_QUEST_2_0_Beauty_Learning_World_Ecosystem_Blueprint_v1.0.docx | v1.0 | SKIN QUEST bridge / execution blueprint |

# Appendix B — Approval Page

| Role | Name | Decision | Date | Signature |
| --- | --- | --- | --- | --- |
| Product Owner / CEO | ________________ | Approve / Revise | ____________ | ________________ |
| Knowledge / Curriculum Owner | ________________ | Approve / Revise | ____________ | ________________ |
| AI / Safety Owner | ________________ | Approve / Revise | ____________ | ________________ |
| Technical Product Owner | ________________ | Approve / Revise | ____________ | ________________ |

KOREA GLOW BEAUTY LEARNING WORLD
Learn Beauty. Know Yourself. Choose Better.